## Slide 1
LEVEL 1
LEVEL 2
LEVEL 3
LEVEL 4
LEVEL 5
Visualize
There’s no WIP limit, but there’s a feeling/urge of to much happening at once.
Different Work types are visible
Work for team is visualized
There’s no WIP limit, but commitment to finishing work before starting new
Some explicit WIP limits not based on workflow yet (like per person, or still infinite waiting/done queues)
Explicit WIP limits at workflow level – single workflow full pull
Multiple interdependent workflows with pull system
Current team focus (avatars)
Workflows visible (process, way-of-working, value stream)
Current Policies (DoD, DoW, capacity allocations, etc.)
Blocks
Metrics (lead-times, cycle-times, SLA targets)
WIP limits
Ready for pull
Risk dimensions (cost of delay, tech risk, market risk)
Inter workflow dependencies
Inter work dependencies
Daily team standups
Managers go and see regularly (walk the ‘gemba’)
Key stakeholders are regularly updated on current situation
Regular discussions with up- and downstream partners
regular team retrospectives
Regular discussion about Quality KPi
Regular discussion about financial performance
Regular means at least once per month
How to pull work (selection and priorization of WIP)
Definition of Work and Work types
Staff allocation / work assignments
Who and when manages the Next and Done queues
Who, when and how to estimate work size
Definition of Ready for Next
Definition of Done at all steps
How to select and prepare for Next
Limit size of workitems
Capacity Allocation
Classes of Service
Knowledge spreading/sharing strategy
Team knows why they exist and criteria for success
Regular retrospectives / Kaizen events
“True North” exists and is known / communicated to and by team (team mission)
Team knows its current condition (metrics)
There’s validation criteria for target condition to know when it is reached
Team knows current target (and condition)
Team learns from their PDCA cycle
Team knows which obstacles there are and PDCA
Limit WIP
Feedback loops
Improve
Policies explicit
Manage flow
Blockers for team are escalated for resolution
Daily planning meetings
Next is re-prioritized continuously – (no commitment in Next) – Deferred Pull decisions
Size of ongoing work is limited (large work is broken down)
CFDs and Control Charts (updated 1/wk)
Flow Metrics (days blocked, lead-time efficiency)
Cadence established (plan/deliver/retro
Flexible staff allocation/swarming
Capacity allocations
SLA expectations and forecasts (lead-time targets)
ENTRY
Team sees the big picture
(team level – vs local situations)
NOVICE
Team spirit is up, focused on finishing work and removing blockers
AVARAGE
Team works on the “right” things, are not overloaded and are motivated to improve!
ADVANCED Team drives process evolution (visualize, workflow, policies, WIP limits)
COMPLETE
Increased depth of Kanban implementation across the organization
HOW DEEP
IS YOUR
KANBAN?
Team: Date:
based on Christophe Achouiantz’s Depth of Kanban Coaching tool: http://leanagileprojects.blogspot.se/
Mike Pruis (twitter: @mipr_nl / www.digitalwizardry.nl)

## Slide 2
LEVEL 1
LEVEL 2
LEVEL 3
LEVEL 4
LEVEL 5
Kolom1
Kolom2
Kolom3
Kolom4
Kolom5
Kolom6
COMPLETE
…
ENTRY
…
NOVICE
…
AVARAGE
…
ADVANCED …
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…
…